## Slide 1: Key design lessons learned of Princess Elisabeth Island
Reza Shahbazi
José Rocha
11/11/2025

## Slide 2: AGENDA
01 | Introduction overall project
02 | Rockmound large-scale testing
03 | Stability under extreme wave
04 | 3D settlement & stability assessments
05 | Construction sequencing

## Slide 3: INTRODUCTION OVERALL PROJECT
Main Objects – EPCI Works
Fabrication, transport and installation of 23 caissons (57m long, 28m wide, 22m high + wave walls). >200.000 m3 concrete + > 40.000 tons rebar + 95 cable entries.
Procurement and installation of > 400.000 m3 rockworks.
Dredging, reclamation and compaction of sand fill. > 3.000.000 m3.
Finishing works such as CTV harbour revetment (82.000 m 3),CTV furniture, aids to navigation, jetty, cable culverts and ring road.
Roughly 40km away from Belgium coast

## Slide 4: INTRODUCTION OVERALL PROJECT
Phasing
Seabed leveling
Foundation installation
Caisson installation
Toe protection
Island reclamation

## Slide 5: ROCKMOUND LARGE-SCALE TESTING
Notes: The large-scale test results were used to calibrate the strength and compressibility parameters in PLAXIS, applying the Hardening Soil Small-Strain model to simulate the rock mound behavior.

## Slide 6: 5 GEOTECHNICAL DESIGN INSIGHTS

## Slide 7: 1- STABILITY IN EXTREME OFFSHORE ENVIRONMENT
(still) SWL
Hw
seabed
Lw
trough
crest
direction of wave

## Slide 8: 1- STABILITY IN EXTREME OFFSHORE ENVIRONMENT
(still) SWL
Hw
seabed
Lw
trough
crest
direction of wave
In the PEI: Hs=8.5m!

## Slide 9: 1- STABILITY IN EXTREME OFFSHORE ENVIRONMENT
(still) SWL
seabed
trough
crest
direction of wave

## Slide 10: 1- STABILITY IN EXTREME OFFSHORE ENVIRONMENT
(still) SWL
seabed
Lw
Lw/2 >
trough
crest
direction of wave

## Slide 11: 1- STABILITY IN EXTREME OFFSHORE ENVIRONMENT
(still) SWL
seabed
trough
crest
C
T
direction of wave

## Slide 12: 1- STABILITY IN EXTREME OFFSHORE ENVIRONMENT
(still) SWL
seabed
trough
crest
C
T
direction of wave
Scenario dependent

## Slide 13
1- STABILITY IN EXTREME OFFSHORE ENVIRONMENT
Wave crest: Goda theory; ideal for breakwaters

## Slide 14
1- STABILITY IN EXTREME OFFSHORE ENVIRONMENT
Wave crest: Goda theory
Wave trough: Sainflou theory

## Slide 15
1- STABILITY IN EXTREME OFFSHORE ENVIRONMENT
Wave crest: Goda theory
Wave trough: Sainflou theory
flow

## Slide 16
1- STABILITY IN EXTREME OFFSHORE ENVIRONMENT
Wave crest: Goda theory
Wave trough: Sainflou theory
flow

## Slide 17
1- STABILITY IN EXTREME OFFSHORE ENVIRONMENT
Wave crest: Goda theory
Wave trough: Sainflou theory
flow
Safe to incorporate wave flow

## Slide 18
1- STABILITY IN EXTREME OFFSHORE ENVIRONMENT
Wave crest: Goda theory
Wave trough: Sainflou theory
flow
flow
Safe to incorporate wave flow

## Slide 19
1- STABILITY IN EXTREME OFFSHORE ENVIRONMENT
Wave crest: Goda theory
Wave trough: Sainflou theory
flow
flow
Safe to incorporate wave flow

## Slide 20
1- STABILITY IN EXTREME OFFSHORE ENVIRONMENT
Wave crest: Goda theory
Wave trough: Sainflou theory
flow
flow
Safe to incorporate wave flow
Less uplift pressures could help to optimize rock quantity for toe and scour protections
Slip line

## Slide 21: 2- 3D SETTLEMENT AND ROTATION
3D Plaxis settlement analysis up to 100 years after handover was performed

## Slide 22: 2- 3D SETTLEMENT AND ROTATION
3D Plaxis settlement analysis up to 100 years after handover was performed.
HS Small for sand
Soft Soil Creep (SSC) for clay
Sand
clay
t=15~20m

## Slide 23: 2- 3D SETTLEMENT AND ROTATION
3D Plaxis settlement analysis up to 100 years after handover was performed.
HS Small for sand
Soft Soil Creep (SSC) for clay
Sand
clay
t=15~20m

## Slide 24: 2- 3D SETTLEMENT AND ROTATION
quasi-permanent actions

## Slide 25: 2- 3D SETTLEMENT AND ROTATION
Dynamic actions added to quasi-permanent actions
quasi-permanent actions

## Slide 26: 3- FISSURED AND FRACTURED YPRESIAN CLAY
geophysics

## Slide 27: 3- FISSURED AND FRACTURED YPRESIAN CLAY
Incorporated into Plaxis models as discontinuities at the worst locations
geophysics
geophysics

## Slide 28: 3- FISSURED AND FRACTURED YPRESIAN CLAY
Incorporated into Plaxis models as discontinuities at the worst locations
geophysics
geophysics

## Slide 29: 3- FISSURED AND FRACTURED YPRESIAN CLAY
Incorporated into Plaxis models as discontinuities at the worst locations
Reflected in Su profile
geophysics

## Slide 30: 3- FISSURED AND FRACTURED YPRESIAN CLAY + EROSIONS
15m deep erosion!
yearly bathymetry is a key input!

## Slide 31: 3- FISSURED AND FRACTURED YPRESIAN CLAY + EROSIONS
Plaxis 3D simulation; essential for corner caissons
yearly bathymetry is a key input!
15m deep erosion!

## Slide 32: 3- FISSURED AND FRACTURED YPRESIAN CLAY + EROSIONS
Plaxis 3D simulation; essential for corner caissons
yearly bathymetry is a key input!
15m deep erosion!

## Slide 33: 4- CONSTRUCTION SEQUENCING: OVERVIEW

## Slide 34: 4- CONSTRUCTION SEQUENCING: OVERVIEW

## Slide 35: 4- CONSTRUCTION SEQUENCING: SUMMER & WINTER
Minimum rock mound sustaining summer
Hydraulic starts, Geotech completes

## Slide 36: 4- CONSTRUCTION SEQUENCING: SUMMER & WINTER
Backfill before winter season
Minimum rock mound sustaining summer
Hydraulic starts, Geotech completes

## Slide 37: 4- CONSTRUCTION SEQUENCING: SUMMER & WINTER
Regular erosion monitoring planned
Backfill before winter season
Minimum rock mound sustaining summer
Hydraulic starts, Geotech completes

## Slide 38: 5- CYCLIC DEGRADATION
In operational scenarios
Verified with UDCAM-S (NGI) cyclic accumulation model for clay
Conclusion: No significant degradation

## Slide 39: 5- CYCLIC DEGRADATION
In operational scenarios
Verified with UDCAM-S (NGI) cyclic accumulation model for clay
Conclusion: No significant degradation

## Slide 40: 5- CYCLIC DEGRADATION
In operational scenarios
Verified with UDCAM-S (NGI) cyclic accumulation model for clay
Conclusion: No significant degradation
In construction scenarios
UDCAM-S was too conservative results mainly due to disregarding drainage
PM4SAND proved that pre-compaction sand suffices

## Slide 41: 5- CYCLIC DEGRADATION
In operational scenarios
Verified with UDCAM-S (NGI) cyclic accumulation model for clay
Conclusion: No significant degradation
In construction scenarios
UDCAM-S was too conservative results mainly due to disregarding drainage
PM4SAND proved that pre-compaction sand suffices
𝜑res=𝜑(ru)

## Slide 42: TAKEAWAYS
Multidisciplinary iteration between hydraulic, structural & geotechnical teams and parties has been crucial
Advanced tools has facilitated optimizations, but in-depth and multidisciplinary reviews are critical to maintain the right direction
Some of the advanced approaches like 3D flow-stress analyses might seem expensive in engineering but can save considerable earthworks
Smart monitoring can relax over-conservatism to some extend and pave the way towards more realistic assumptions in design

## Slide 43: ACKNOWLEDGEMENTS & CONTACT
HASKONING was honored to support TME (DEME GROUP & JAN DE NUL GROUP)
Elia (OE) has shown high attention in supervising the work
DNV has shown high interest and dedication in reviewing the design work

## Slide 44
Thank you!